GDD-12

# Production Scope, Roadmap, Risks, and Acceptance

Standalone production module for the cooperative multiplayer game design

| Module owner | Producer / Discipline Leads |
| --- | --- |
| Depends on | GDD-00 through GDD-11 |
| Publishes | Scope tiers, gates, risks, definition of done, open decisions |
| Change rule | Update this module first, then review every listed consumer in the master index. |

# Module Boundary Contract

This file may be assigned, reviewed, versioned, or replaced independently.

Terms and IDs published by this module are interfaces; downstream modules consume them without redefining them.

Cross-module changes require an impact review against the master dependency register.

Implementation values remain tunable unless explicitly identified as a persistence, objective, asset-path, or network contract.

# Design Specification

## Recommended Product Scope

| Tier | Included |
| --- | --- |
| Vertical slice | Networked Operation First Light, synchronized combat/medical/objective loop, join-in-progress, field respawn, authority-owned persistence, polished presentation. |
| Minimum viable campaign | Shared connected region, 6-8 sectors, 3 core operation types, human squad plus AI support, transport/logistics, strategic map, 4-6 hour arc. |
| 1.0 target | Stable cooperative campaign across listen/dedicated server paths, 10-14 sectors, 5-6 operation types, expanded equipment and AI roles, 10-15 hour arc. |
| Post-1.0 option | Expanded squad scale, server administration, additional campaign roles, and platform cross-play after the core network experience is proven. |

## Roadmap Gates

| Gate | Exit criteria |
| --- | --- |
| G0 - Foundations | Build/test loop reliable; authority and persistence contracts documented; replicated player, weapon, injury, AI, vehicle, and war state functional. |
| G1 - First Light alpha | Two or more clients complete the mission end-to-end with synchronized objectives, combat, field respawn, and save state. |
| G2 - First Light vertical slice | Join/reconnect, listen/dedicated paths, target art/audio, tuned combat, accessibility, network/performance, and packaging pass. |
| G3 - Campaign prototype | Connected clients share three sectors, attack/defense/raid, supply route, transport, server travel, and persistent consequences. |
| G4 - Content production | Authoring templates, validators, encounter budget, save migration, performance budgets locked. |
| G5 - Alpha | All systems/content playable in supported multiplayer topology; no blocking desync or save loss; complete campaign flow. |
| G6 - Beta | Content locked; balance, accessibility, performance, compatibility, localization, and packaging focus. |
| G7 - Release candidate | Zero critical defects, approved known-issue list, full multiplayer regression, migration, disconnect, recovery, and soak tests. |

## Top Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Persistent-war complexity | Opaque outcomes and difficult balancing | Explainable scores, deterministic logs, limited simultaneous priorities. |
| Open-world AI navigation | Stalls, poor cover, broken operations | Invoker coverage validation, fallback behaviors, encounter nav budgets. |
| Save-state breadth | Corruption or incompatible contracts | Stable IDs, versioning, migration tests, staged checkpoints, backups. |
| Scope inflation | Many shallow systems | First Light quality gate; operation types reuse shared rules. |
| Readability vs realism | Dark scenes and ambiguous damage | Minimum visibility floor, layered feedback, accessibility controls. |
| Vehicle/logistics friction | Travel becomes chore | Fast road speed, route events, recovery options, concise service interactions. |
| Network state divergence | Clients see different war, objective, inventory, or transport state | Server authority, revisioned snapshots, idempotent actions, multi-client functional tests. |
| Host/session loss | Campaign interruption or lost progress | Controlled autosaves, reconnect policy, explicit host-loss messaging; host migration is a product gate. |

## Definition of Done: Player Experience

Every connected player sees the same current tactical objective, operation phase, and strategic reason for it.

Movement, posture, recoil, suppression, injuries, and treatment create distinct, learnable tradeoffs.

Enemies perceive, communicate, use cover, reposition, search, evade grenades, and retreat without obvious cheating.

At least two viable tactical approaches exist for principal encounters.

Operation outcomes persist authoritatively and visibly alter territory, supply, forces, or future priorities for all clients.

The game remains comprehensible with color removed and core camera effects disabled.

A complete multiplayer campaign can be finished without desync, duplicated state, save loss, unrecoverable supply lock, or mandatory debug intervention.

## Open Product Decisions

| Decision | Recommended default | Decision gate |
| --- | --- | --- |
| Player cap | Squad-sized; lock the exact cap through First Light replication and encounter tests | Before campaign content budgets |
| Session discovery | Direct invite plus server browser; matchmaking only if audience testing supports it | Before online services integration |
| Host migration | Not assumed; evaluate against campaign ownership and platform services | Before persistence architecture lock |
| Player identity | Role/loadout identity with light visual customization | Before narrative/content production |
| Console | PC first; maintain controller/performance compatibility | After vertical-slice profiling |
| Mission restart policy | Checkpoint retry plus explicit persistent-outcome option | Campaign prototype playtest |
| Campaign length | 10-15 hours for 1.0 | After three-sector pacing data |
| Voice language | Fictionalized/neutral with localized subtitles | Before audio casting |

NEXT PRODUCTION ACTION Treat networked Operation First Light as the quality bar. Do not expand regional content until multiple clients can join, fight, interact, respawn, reconnect, travel, save, and extract with synchronized state, strong readability, stable performance, and target presentation.

# Module Exit Checklist

The module can be read without another file to understand its owned decisions.

Every external dependency is named in the header and not silently duplicated.

Every published interface uses stable terminology consistent with the master index.

Multiplayer authority, replication, reconnect, and persistence implications are addressed where relevant.

Acceptance criteria are testable and assignable to a discipline.

Changes to objective IDs, persistence IDs, reflected names, paths, or save fields include a consumer audit.

End of GDD-12  /  Production Scope, Roadmap, Risks, and Acceptance